|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk | Description | Assigned to | Impact | Probability | Risk Response |
| Restaurant owners will not participate in our project. | Restaurant owners maybe not willing to make discounts or vouchers. | PR Team | High | Low | Avoid |
| Customer satisfaction | Customers maybe not pleased with the amount of offers, vouchers, application design or number of restaurants | PR Team, Developers | High | Medium | Avoid |
| Funding | Project sponsor maybe cut some expenses | Project Manager | Medium | Medium | Transfer |
| Project Design | Delivery is incomplete | Project Manager | High | Low | Mitigate |
| Developers inconsistently | Development delays or bugs | Project Manager | Medium | Low | Mitigate |
| Features | Developers can produce feature that is not accountable for. | Team Leader | Low | Medium | Exploit |
| Project purpose | Project purpose may not well defined | Project Manager | High | Medium | Avoid |